# Project Closing Report

# Team Members:

Liam, Bryce, Mitchell, Adam

# Dated

28.11.25

## Executive summary

This closing report summarises the completion of the 2025 VU23220 Cyber Security Industry Project. Throughout the final reporting period, the team managed to finalise the configuration, documentation, and verification tasks that is required to demonstrate core cybersecurity operations, that include system hardening, log configuration, SIEM integration and documentation.

All the major deliverables were completed and uploaded to a GitHub repository. The team addressed all issues that came their way by constant testing and monitoring, in the end managed to conduct a final review using the monthly meetings, and GitHub tracking to demonstrate progress.

## Achievements

- Completed all required project documentation, including project scope, risk register, meeting minutes, testing records, and system configuration notes.

- Implemented and verified logging, including event log configuration and Sysmon installation.

- Uploaded all artefacts to GitHub, fulfilling assessment requirements for version control and progress tracking.

- Conducted final Trello/GitHub-facilitated meeting, recording progress against outcomes.

- Reviewed the risk register and updated mitigation strategies.

- Completed system validation tests, confirming expected event logs and configuration settings.

- Prepared closing documentation for assessment submission.

## Issues and Actions taken

| Issues | Description | Impact | Action Taken |
| --- | --- | --- | --- |
| Log inconsistencies | Some logs did not initially appear during testing | Medium | Reconfigured security protocols and reapplied configuration. Verified logs in Palo Alto log monitor. |
| Delayed documentation consolidation | Some files required rewriting for assessment formatting. | Low | Team reviewed and rewrote documents to meet assessment criteria. |
| GitHub merge delays | A few commits overlapped. | Low | Conflicts resolved |

Risk Status

Closed Risks

- Data loss risk, mitigated through regular GitHub commits and backups.

- Misconfigurations: resolved through re-applying security protocols, testing and validation.

- Insufficient documentation, completed and verified by all team members.

Residual Risks

- Likely future errors during configuration work

- Dependency on GitHub and cloud resources for long term storage.

Lessons Learned

- Frequent testing can reduce last minute troubleshooting

- Clear role assignment helps avoid delays and duplicated work

- Using GitHub for continuous documentation helps keep files consistent and easy to review

- Regular meetings ensure progress stays aligned with project goals

Project Closure Activities

- Exported final configurations and backups: all key configuration files (cisco, Palo Alto configs) and any other logging or auditing policy files have been exported and committed into the GitHub repository. This will ensure the systems state is preserved for future reference or if need be redeployment.

- Logging and Auditing: The logging and auditing policies have been defined in the config files were applied to the endpoints used in the project. A full test run has been performed to verify that expected even types, registry changed, authentication events are successfully logged.

- Clean up of testing tools: Any testing scripts and log generators during development to simulate malicious events, have been removed and/or been flagged to ensure only production-ready configuration remains. This leaves a minimalistic clean baseline that is suitable for long term maintenance or redeployment.

- Snapshot/ restoration plan created: A clear snapshot or rollback plan has been documented, in case of future issues that could arise. This makes future maintenance and/or redeployment stable and repeatable.

- Review and verification completed: After the final test of all logging and auditing the team has declared the network environment stable and have closed the configuration phase. The final state has included configurations, documentation and backups, now serves as a ready to go network.

Sign-Off

Team leader:

Team Members:

Date: