# Monthly Project Report

# Team Members:

Liam, Bryce, Mitchell, Adam

# Dated

25.11.25

## Procurement progress and tracking

No procurement activities were required during November.

All hardware and software acquired in earlier months continued to function correctly.

SIEM updates and software patches were applied to existing infrastructure no additional cost or procurement needed.

## Project progress to timelines

Major focus this month was completing the SIEM server updates, configuration, and integration.

The Ubuntu Elastic SIEM initially ran very slowly, impacting usability.

After applying system updates and upgrading the Elastic stack, performance improved significantly.

Successfully integrated logs from endpoints and Fleet Server into the SIEM dashboard.

Connected the DMZ network to the SIEM to allow monitoring of web server activity.

Conducted Kali Linux testing, generating logs through, scanning.

Completed limited malware script testing, triggering logs and alert events in both the SIEM and firewall.

Finalised all required documentation for the project.

Completed the presentation development, including diagrams, testing results, and configuration summaries.

Project has fell just short of the full testing, only was able to retrieve basic logs.

## Identify and document variations

Variation 1: SIEM performance issues required unplanned updates and tuning.

Impact: Slight delay to log integration, resolved after updates.

Variation 2: Additional time was required to connect DMZ logging into SIEM, requiring firewall adjustments.

Impact: Large delay which impacted getting sufficient testing done

Variation 3: Added malware simulation testing to verify SIEM + firewall capabilities.

Impact: Only limited information, not a full simulation.

Monitor risks – update risk register

|  | Risk | Status | mitigation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | SIEM performance issues slowing progress | Resolved | Updated Elastic components and allocated more resources |  |  |  |  |  |

Quality - Verify Prototype is meeting project technical requirements

Working SIEM capable of receiving logs from multiple hosts

Fully functional DMZ

Firewall providing NAT, security policies, and threat logging

End-to-end connectivity between User, Extranet, DMZ, and SIEM networks

Verified malware detection, SSH attempts

All documentation and presentation materials completed to project specifications

Budget progress relative to projections

No expenditure this month.

Total remains at $12,860.

Critical path analysis

Firewall and network configuration ✔

NAT and DNS implementation ✔

SIEM installation and updates ✔

Fleet Server deployment and endpoint logs✔

Integration of DMZ logs and firewall logs ✔

Final system testing (Kali + malware script tests) ✔

Documentation finalisation ✔

Presentation created and completed ✔

# References: